1. **Goals**

The main aim of this project is to expand production and technologize Lehong manufacturing company by increasing the existing facility and installing the automated woodworking production train.

1. **Project Objectives**

The objectives of Lehong 2019 is follows:

* 25% expansion of the existing floor to allow additional production capacity.
* Installation of the air-conditioning
* Installation of the dust-free paint and finishing shop
* Installation of the compressor
* Installation of semi-automatic woodworking production train
* Renovation of the President and Executive Vice President offices.
* To complete the project within the duration of 18 months.
* To run and complete the project within the a rough estimate of R17 million

1. **Assumptions**

* The project will successfully run over a budget of R17 million.
* Construction will commence during winter season, therefore there is no need to protect construction from rain threats.
* The project will be monitored closely and will be completed within the period of 18 months.
* Construction resources will be available before it commences and equipment’s to be installed will be ready when construction of building reaches the end.
* Changes to project design or any deviations will be reported to project manager for approval.
* The process and product quality will be developed in every life cycle of the project until to acceptance and closing of the project.
* A communication plan will be put in place to allow exchange of information amongst stakeholders.
* The project will run smooth without managerial change during the project life cycle.